1. Objectives –
   1. Design, develop and maintain websites for 51 districts of MP.
   2. Consistent and Standardized UI & Architecture
2. Compliance –
   1. Guidelines for Indian Government Websites (GIGW)
   2. Safe to Host certificate from auditors (Security)
   3. GIGW compliance audit certificate
3. Requirements –
   1. Easy content management (Database Integration & update)
   2. Unicode compliance – Bilingual – English & Hindi
   3. Real-time updates – Information update management
   4. Site search feature
   5. Target screens – Desktops, Laptops, Mobile phones, Tabs – Responsive or web + Native
   6. Browser independence – Chrome, IE, Firefox, Safari
4. Specifications –
   1. Hardware sizing – 2 Weeks
   2. Requirement Gathering – 1 Week
   3. Requirement Closure – 3 Weeks
   4. UAT Plan approval – 2 Weeks
   5. CMS Development & UAT – 14 Weeks
   6. Hosting at staging server (for security audit) – 2 Weeks
   7. Training
   8. Security Testing
   9. Hosting & Go-live